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Individual Defect Log
	Project Title: CMS DWC Vs 1.0.0

Work Product Type: WPM01_RQ605

Reviewer Name: Manuel Mazan
Effort Spent on Preparation:  1 hrs
Date Package received: 02/12/2006


	Defect #
	Location
	Type
	Description
	Severity
	Status/Comments
	Date closed

	01
	Maps section
	Portability
	Map locations are displayed out of the range when using Internet browsers other than IE (ex. Mozilla Firefox, see appendix in this document for example). Management of the website is compatible and functional with IE which is OK but the web site must be 100% visible using any browser in the market considering for example that at the moment there is a high penetration of Firefox in the UK & Ireland.
	2
	Open
	

	02
	All sections
	User interface
	Currently scroll event is not friendly enough. Change event to mouseover to scroll within the text area
	3
	Closed
	06/12/2006

	03
	All sections
	Design issue
	Show the web site page in the middle of the screen when browser shows maximized (see appendix)
	4
	Closed
	06/12/2006

	04
	User screen
	User interface
	Tab order in fields need to be sequential
	4
	Closed
	06/12/2006
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Location displayed out of  the map area











Similar space is required








Severity: 1=Critical; 2=Major; 3=minor; 4=cosmetic

Type: Logic; standards; redundant code; user interface; documentation; traceability; consistency; portability; design issue; performance


