[image: image1.jpg].PACNEI'

W pacific consulting network

Av. Victor Andrés Belaunde 147
Torre Real Seis, Piso 6
Lima 27 - Perd

Tel. +511-211-2516
Fax. +511-211-2526





Meeting Summary 2
Date:

March 16th 2006
Locations:
Ireland

Lima - Peru

Attendees:

	Manuel Mazan
	MORE CONSULTING

	Vanessa Ayala
	PACNET


Agenda

1. Project status

2. Review changes made in the document: CAMS - Visual Standards for Web Applications v1.3
3. Next steps
Notes
According the agenda, the following items were discussed:
1. Project Status
The percentage of advance for the activities 20, 21 was updated to 80% and for the activities 27, 28, 29, 30, 31, 33, 34, 35 to 10%

The date of the activity 23 was modified to 20/03/2006
Project’s completed percentage: 54%

2. Review changes in CAMS - Visual Standards for Web Applications v1.3

In the Login screen modify the name of the Application to “Case Management System”.

The pagination control will display 20 records by default.
1. Next steps
1. Design document walkthrough – (More Consulting and PACNET) Expected Date: 20/03/2006 11:30am
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